# Sprint 2 Report

Team: eLation Nation

Project:eLation Mobile Apps

**Project Sponsor**: Innovative Systems LLC

Sprint Duration: October 10, 2012 to October 31, 2012

## Team members:

* Michael Malkowski
* Rachel Pekarek
* Jeremy Warner

**Project Sponsor**: Innovative Systems LLC

## Meetings/Client Interactions

* Met with Dave and Brian to determine how we will handle persistent data storage in the app
* The Persistent Store Coordinator for Core Data will be used in iOS
* An SQL Lite Database will be used in Android
* Had first phone conference with Chris, our coworker in Mitchell, who is helping us with our API
* We are now getting account and service IDs back? What else?
* What am I missing?

**Research/Code Experiments**

* Mike and Rachel researched proper ways of viewing PDFs in Android and iOS
* Jeremy created Android data object that makes JSON calls to the API
* Mike began implementing Android Calls in the app
* Jeremy and Rachel began building the iOS data object which makes JSON calls to the API

## Product Backlog

* Sign in pages using OpenAuth on both platforms
* Implement PDF viewer and storage on both platforms
* Set up Databases
* Build POST data functions and methods into API calls
* Implement the Log Pages
* CONOPS, Requirements, and Design Documents

## Prototypes & Features

* Functional eBill applications for both Android and iOS