## Slide 1: eLation Nation
eLation Cross Platform Mobile Apps for Innovative Systems, LLC

## Slide 2: Introduction
Innovative Systems
eBill Mobile Application
Technician Mobile Application
Cross Platform: iOS and Android
Notes: Jeremy

## Slide 3: Project History
Sprint 1 & 2
  Set up IDEs and SVN Code Repository
  Built test JSON communication to Android devices
  Created basic UI layouts
  Installed eBill service on local server
  Got provided API calls working and implemented
Sprint 3
  Built Technician App
  Wrote Technician API
  Implemented API calls in eBill App

## Slide 4: Project History Continued…
Sprint 4
  Finished Technician App (Mostly)
  Continued work on eLation eBill App
  Finalized API Implementation
Sprint 5
  Implemented eLation eBill UI backend
  Updated UI features
  Miscellaneous API fixes and Unit Testing

## Slide 5: Planned Deliverables
Tested and Documented Technician App
  Username and Password Authentication
  View Device Diagnostics
  Save Location Accounts for Easy Access
Tested and Documented eBill App
  Username and Password Authentication
  View/Modify Account Information
  View Payment History and Make New Payments
  View Invoice Overviews or Full .PDF files
  View Current Usage
  Display Support Information and Allow Trouble Ticket Submission

## Slide 6: What’s Left
Technician App
  Testing and Documentation
eBill App
  Testing and Documentation
  Display Support Information and Allow Trouble Ticket Submission
  Minor Account Information Modifications
API
  Testing and Documentation

## Slide 7: eBill App Demo
Apple
Notes: Rachel

## Slide 8: Technician App Demo
Android
Notes: Mike

## Slide 9: Questions?
Notes: Jeremy